University of Madras

Project Planning Phase

| Date | 20.09.2026 |
| --- | --- |
| Team ID | SWTID-2026-5450 |
| Project Name | AI BlogNest |

# 1. Project Planning

## Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement | User Story | Story Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint-1 | Registration and login | USN-1 | 3 | High |
| Sprint-1 | Blog management (CRUD) | USN-3 | 5 | High |
| Sprint-2 | AI blog generation | USN-2 | 8 | High |
| Sprint-2 | AI editing and SEO assistance | USN-2 | 5 | Medium |
| Sprint-3 | Publishing and public blog page | USN-4, USN-5 | 5 | High |
| Sprint-4 | Testing, bug fixing and deployment | All | 5 | High |

## Sprint Timeline

| Sprint | Total Story Points | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 20 min | 20.09.2026 | 20.09.2026 |
| Sprint-2 | 13 | 30min | 20.09.2026 | 20.09.2026 |
| Sprint-3 | 5 | 30 min | 21.09.2026 | 22.09.2026 |
| Sprint-4 | 5 | 30 min | 22.09.2026 | 23.09.2026 |

## Velocity

Average velocity = total story points / number of sprints = 31 / 4 ≈ 7.75 story points per sprint.

## Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI output quality varies | Medium | Prompt tuning and allow users to edit |
| AI API cost or downtime | Medium | Usage limits and error handling |
| Schedule slippage | Medium | Prioritise must-have features first |